## Slide 1
OpenBank POC
Singapore Regional Payment System
Proof of Concept — Portfolio Project
Audience
Operations Team
Segment
Retail & Corporate
Region
SG + 6 Countries
Version
v1.0 POC
Confidential — For Portfolio & Job Application Use

## Slide 2
Table of Contents
01
Project Overview & Objectives
02
System Architecture
03
Payment Systems Scope
04
Module Breakdown
05
UI / Operations Portal
06
Technical Stack
07
Database Design
08
Security Framework
09
Reports & Monitoring
10
Project Roadmap & Timeline
11
Assumptions & Out of Scope
12
Risks & Mitigations

## Slide 3
Project Overview & Objectives
What is OpenBank POC?
A Singapore-centric payment middleware system that:
• Receives payment messages from external web/mobile portals
• Transforms and routes to CAS / G3 Host
• Interfaces with 6 regional payment networks
• Provides an Operations Portal for monitoring and management
Target Users: Operations Team only (not public-facing)
1
Payment Middleware
Message receive, transform & route (FAST/PayNow ↔ CAS/G3)
2
Regional Connectivity
Interface with MY, IN, VN, HK, ID, PH payment rails
3
Operations Portal
Monitor, view reports, correct & replay transactions
4
Security & Audit
Full audit trail, role-based access, compliance logging
5
Portfolio Showcase
Production-quality code for job applications

## Slide 4
System Architecture
EXTERNAL SYSTEMS
Web Portal
(FAST/PayNow)
Mobile App
(FAST/PayNow)
DuitNow (MY)
UPI (IN)
NAPAS (VN)
FPS (HK)
BI-FAST (ID)
InstaPay (PH)
OPENBANK MIDDLEWARE
Message Ingestion Layer
ISO 8583 / ISO 20022 / REST
Message Transformation
Format conversion & enrichment
Routing Engine
Rules-based routing logic
Transaction Manager
State machine & retry handler
Audit & Logging
Full audit trail & event log
Operations API
REST APIs for Ops Portal
BACKEND SYSTEMS
CAS Host
Core Banking
G3 Host
Payment Gateway
PostgreSQL
Transaction DB
Keycloak
IAM / Auth
Ops Portal
React UI
Prometheus
+ Grafana
Monitoring
Note: Web Portal & Mobile App are OUT OF SCOPE. They initiate payment messages consumed by OpenBank Middleware.

## Slide 5
Payment Systems Scope
PHASE A — Core Instant Payments (Start Here)
🇸🇬 FAST
Singapore
Domestic Instant
Fast And Secure Transfers — SGD interbank instant push payment
🇸🇬 PayNow
Singapore
Domestic Instant
Proxy-based (NRIC/Mobile/UEN) overlay on FAST network
🇲🇾 DuitNow
Malaysia
Cross-Border
PayNow ↔ DuitNow bilateral linkage (MAS-BNM) SGD/MYR
🇮🇳 UPI
India
Cross-Border
PayNow ↔ UPI bilateral linkage (MAS-RBI) SGD/INR
🇻🇳 NAPAS
Vietnam
Cross-Border
PayNow ↔ NAPAS bilateral linkage (MAS-SBV) SGD/VND
🇭🇰 FPS
Hong Kong
Cross-Border
PayNow ↔ FPS bilateral linkage (MAS-HKMA) SGD/HKD
🇮🇩 BI-FAST
Indonesia
Cross-Border
PayNow ↔ BI-FAST bilateral linkage (MAS-BI) SGD/IDR
🇵🇭 InstaPay
Philippines
Cross-Border
PayNow ↔ InstaPay bilateral linkage (MAS-BSP) SGD/PHP
PHASE B (Next): GIRO • NETS • MEPS+ • SWIFT • Bulk Payments
PHASE C (Later): Card Payments • Digital Wallets • Remittance

## Slide 6
Module Breakdown
M1
Message Ingestion
▸ REST/MQ listener
▸ ISO 8583 parser
▸ ISO 20022 parser
▸ Message validation
▸ Duplicate detection
M2
Transformation Engine
▸ Format converter
▸ Field mapping rules
▸ Currency conversion
▸ Enrichment service
▸ Schema registry
M3
Routing Engine
▸ Rules-based router
▸ Network selector
▸ Retry logic
▸ Fallback handler
▸ SLA tracker
M4
Transaction Manager
▸ State machine
▸ Lifecycle tracking
▸ Exception handler
▸ Replay engine
▸ Reconciliation
M5
Integration Adapters
▸ CAS adapter
▸ G3 adapter
▸ PayNow gateway
▸ Regional connectors
▸ SWIFT MX/MT
M6
Operations Portal
▸ Transaction monitor
▸ Report dashboard
▸ Correction UI
▸ Replay console
▸ Audit viewer

## Slide 7
UI — Operations Portal (Ops Team Only)
⚠ Note: UI is NOT public-facing. Web Portal & Mobile App (FAST/PayNow initiation) are OUT OF SCOPE. This portal is for Operations Team ONLY.
📊 Dashboard
• Live transaction feed
• Volume & value counters
• Success/fail rate gauges
• Network status indicators
🔍 Transaction Monitor
• Search & filter transactions
• View full message payloads
• Status tracking timeline
• Export to CSV/Excel
✏️ Transaction Correction
• Identify failed/stuck txns
• Manual field correction UI
• Correction audit logging
• Supervisor approval flow
🔄 Replay Console
• Select transactions to replay
• Preview before resubmit
• Bulk replay support
• Replay result tracking
📈 Reports & Analytics
• Daily settlement reports
• Network-wise volume report
• Exception/error reports
• Monthly trend charts
📋 Audit Log Viewer
• Full audit trail search
• User activity log
• System event log
• Downloadable reports

## Slide 8
Technical Stack (100% Free / Open Source)
Backend
▸ Java 21 (OpenJDK)
▸ Spring Boot 3.x
▸ Spring Integration
▸ Spring Security
▸ Maven / Gradle
Frontend
▸ React.js 18
▸ Tailwind CSS
▸ Axios
▸ React Query
▸ Recharts
Database
▸ PostgreSQL 16
▸ pgAdmin 4
▸ Flyway Migration
▸ Redis (Cache)
▸ Hibernate ORM
Security
▸ Keycloak (IAM)
▸ JWT / OAuth 2.0
▸ Spring Security
▸ OWASP ZAP
▸ SSL/TLS
Messaging
▸ Apache Kafka
▸ RabbitMQ
▸ ISO 8583 lib
▸ ISO 20022 (JAXB)
▸ ActiveMQ
DevOps
▸ Docker & Compose
▸ Git & GitHub
▸ VS Code
▸ Minikube (K8s)
▸ Nginx
Testing
▸ JUnit 5
▸ Mockito
▸ Postman
▸ SonarQube CE
▸ WireMock
Monitoring
▸ Prometheus
▸ Grafana
▸ ELK Stack
▸ Zipkin (Tracing)
▸ Actuator

## Slide 9
Database Design — Key Tables
transactions
txn_id (PK)
txn_ref
txn_type
amount
currency
status
source_network
dest_network
created_at
updated_at
payment_messages
msg_id (PK)
txn_id (FK)
direction
format_type
raw_payload
transformed_payload
checksum
received_at
network_routing
route_id (PK)
network_code
country_code
currency
endpoint_url
timeout_ms
is_active
max_retry
correction_log
log_id (PK)
txn_id (FK)
corrected_by
original_value
new_value
reason
approved_by
corrected_at
audit_trail
audit_id (PK)
entity_type
entity_id
action
actor_id
ip_address
request_payload
timestamp
ops_users
user_id (PK)
username
email
role
keycloak_id
is_active
last_login
created_at

## Slide 10
Security Framework
🔑 Identity & Access
• Keycloak for SSO & IAM
• OAuth 2.0 / OpenID Connect
• Role-based access (Admin, Supervisor, Ops)
• JWT token validation
• Session timeout enforcement
🔒 Transport Security
• TLS 1.3 for all connections
• Certificate pinning
• mTLS for inter-service comms
• API Gateway with rate limiting
• IP whitelisting for partners
🛡️ Data Security
• Encryption at rest (AES-256)
• Sensitive field masking
• PAN/account number tokenisation
• Database access controls
• Secrets vault (HashiCorp/env)
⚙️ Application Security
• Input validation & sanitisation
• SQL injection prevention
• OWASP Top 10 compliance
• CSRF protection
• OWASP ZAP security scanning
📋 Audit & Compliance
• Immutable audit trail
• All corrections logged
• Non-repudiation for txns
• User activity monitoring
• Compliance report generation
🌐 Network Security
• DMZ architecture
• Firewall rules per network
• API rate limiting
• DDoS protection (Nginx)
• Encrypted message queues

## Slide 11
Reports & Monitoring
Operational Reports
📄 Daily Transaction Summary (by network, status, currency)
📄 Hourly Volume & Throughput Report
📄 Failed / Exception Transaction Report
📄 Correction & Replay Activity Report
📄 Network Availability & Downtime Report
📄 Cross-Border Settlement Report (per country)
📄 End-of-Day Reconciliation Report
Real-Time Monitoring (Prometheus + Grafana)
TPS
Transactions per second (live)
Latency
End-to-end processing time (P50/P95/P99)
Error Rate
% failed transactions per network
Queue Depth
Kafka/RabbitMQ message queue depth
DB Conn Pool
Active / idle DB connections
Host Health
CAS & G3 host response time
JVM Metrics
Heap, GC, thread count
📊 ELK Stack: Elasticsearch + Logstash + Kibana — centralized log aggregation, full-text search, and dashboards for all application logs

## Slide 12
Project Roadmap & Timeline
Based on < 5 hours/week availability. Total estimated duration: ~40–46 weeks
Phase 0
Wk 1–3
Planning & Setup
3 wks
Architecture design, draw.io diagrams, PPTX scope deck, VS Code, Git, Docker setup
Phase 1
Wk 4–6
Environment & Skeleton
3 wks
Spring Boot project scaffold, PostgreSQL setup, Flyway, Keycloak, Docker Compose
Phase 2
Wk 7–14
Core Middleware — FAST
8 wks
Message ingestion, ISO 8583/20022 parsing, transformation engine, CAS/G3 adapter, unit tests
Phase 3
Wk 15–20
PayNow & SG Domestic
6 wks
PayNow proxy resolution, end-to-end FAST/PayNow flow, replay engine, reconciliation
Phase 4
Wk 21–32
Cross-Border Phase A
12 wks
DuitNow, UPI, NAPAS, FPS, BI-FAST, InstaPay connectors — 2 weeks each for 6 networks
Phase 5
Wk 33–39
Operations Portal (UI)
7 wks
React dashboard, transaction monitor, correction UI, replay console, reports, audit viewer
Phase 6
Wk 40–44
Testing & Security
5 wks
JUnit integration tests, Postman collections, OWASP ZAP scan, SonarQube, performance test
Phase 7
Wk 45–48
Monitoring & Docs
4 wks
Prometheus/Grafana dashboards, ELK setup, README, API docs (Swagger), final portfolio pack

## Slide 13
Assumptions & Out of Scope
✅ Assumptions
FAST/PayNow payment initiation is done via external Web Portal or Mobile App (not in scope)
External systems will send payment messages to OpenBank via REST API or message queue
OpenBank will transform and forward messages to CAS Host (Core Banking) or G3 Host (Payment GW)
CAS and G3 are simulated via mock stubs/WireMock in the POC environment
Cross-border partner networks (DuitNow, UPI, etc.) will be simulated with mock APIs
All UI access is restricted to Operations Team — no public user registration or login
Currency conversion rates will use a static/configurable rate table (no live FX feed)
ISO 8583 & ISO 20022 message formats are used for interbank communication
Single PostgreSQL instance sufficient for POC (no HA/clustering required)
🚫 Out of Scope (This POC)
✗ Customer-facing Web Portal development
✗ Mobile application (iOS / Android)
✗ Live FX rate feeds & dynamic currency conversion
✗ Card payments (Visa, Mastercard acquiring/issuing)
✗ Digital wallet integrations (GrabPay, PayLah!)
✗ Remittance services
✗ GIRO, NETS, MEPS+ (Phase B — planned for later)
✗ SWIFT messaging (Phase B — planned for later)
✗ Production deployment & cloud infrastructure
✗ Regulatory submissions (MAS compliance)

## Slide 14
Risks & Mitigations
Risk
Likelihood
Impact
Mitigation
ISO message format complexity
High
High
Use proven Java libraries (j8583, JAXB); build mock simulators early
Limited time (< 5 hrs/week)
High
Med
Prioritise Phase A only for portfolio; document Phase B/C as roadmap
Mock CAS/G3 behaviour differs from real
Med
High
Document integration specs clearly; use WireMock with realistic payloads
Cross-border format differences
Med
Med
Build an adapter pattern — one adapter per network for easy extension
Security vulnerabilities in Ops Portal
Med
High
OWASP ZAP scan + Spring Security + Keycloak; role-based access enforced
Scope creep (adding features)
High
Med
Lock Phase A scope; log future features in a backlog doc, don't implement now
PostgreSQL performance under load
Low
Low
POC volume is low; add indexes on txn_id, status, network; use connection pooling
Dependency version conflicts (Java libs)
Med
Low
Use Spring Boot BOM for dependency management; pin versions in pom.xml

## Slide 15
Next Steps
1
Install Tools
VS Code, Git, Docker Desktop, JDK 21, PostgreSQL, Node.js
2
Create GitHub Repo
Setup openbank-poc repository with proper folder structure
3
Draw Architecture
Create detailed architecture diagrams in draw.io
4
Setup Docker Compose
PostgreSQL + Keycloak + Kafka + Redis in one compose file
5
Build Spring Boot Skeleton
Project scaffold with modules, packages, and Flyway migrations
6
Start FAST Ingestion
First real code: message listener → parser → transformer → CAS mock
OpenBank POC • Singapore Regional Payment System • Portfolio Project